GOOD GAME GUILD ● STELLAR TESTNET Technical Documentation Epic 2 / Deliverable 2 • Reviewer-ready package SINGLE-SIG DEPLOYMENT; 1–10 WINNERS; 72 CONTRACT TESTS. GGG • INSTAWARDS • TESTNET EVIDENCE

Status as of 18 September 2026: implementation, deterministic tests, and a successful five-winner Testnet deployment/finalization are documented below. This artifact does not claim Mainnet deployment or a third-party audit.

## What shipped

Epic 2 adds a Soroban __constructor-based, single-signature deployment flow; configurable one-to-ten winner distributions; TTL lifecycle controls; and read helpers. The implementation and its tests are in the escrow contract, contract tests, and regression evidence.

### Single signed deployment

The web builder makes one createContractV2 operation with six constructor arguments. The organizer signs that transaction once; the constructor stores the organizer, referee, token, entry fee, deadline, and payout distribution. This replaces the former deploy-then-initialize flow. The opt-in integration test checks one operation, six arguments, one organizer signature, persisted deadline, confirmed deployment, and immediate join:

RUN_STELLAR_IT=1 pnpm --filter web test:integration -- src/lib/stellar/builders.integration.test.ts

VERIFIED   the same atomic constructor pattern was confirmed in the successful five-winner Testnet deployment: deployment transaction, resulting contract ID. The captured integration output also records the immediate-join evidence.

### Configurable N-winner payouts

finalize_results(winners) accepts the configured 1–10 winner count, rejects mismatched, duplicate, or unregistered winners, and distributes the pool by basis points. Rounding dust goes to rank one, preserving the full pool.

The reproducible five-winner test has five entries of 1,000,003 base units: pool 5,000,015. With 40% / 25% / 15% / 10% / 10%, the payouts are 2,000,008, 1,250,003, 750,002, 500,001, and 500,001; the two dust units go to rank one. It checks rewards, balances, winner order, player count, zero escrow balance, and conservation.

cd contracts/escrow cargo test five_winner_payout_distributes_pool_and_dust

VERIFIED   local deterministic evidence, not a Testnet payout transaction.

Evidence:  Public implementation and payout-conservation evidence: public Issue 219 commit. This is deterministic code and test evidence; the live Testnet payout is recorded separately by the transaction identifier below.

### TTL and read helpers

State-changing calls retain contract instance and code TTL. At exactly 90 days remaining no extension occurs; one ledger below extends both entries to 120 days. Failed mutations preserve state and TTL. get_players() returns registered players; get_tournament() returns configuration, status, player count, distribution, and winners. Both are read-only and are tested near archival without extending TTL.

cd contracts/escrow cargo test

VERIFIED   the recorded 15 September result is 72 passing contract tests.

Evidence:  Public TTL implementation and contract-test evidence: public TTL commit. The 15 September regression record, including 72 passing contract tests, is available in the public immutable regression record.

Exact identifiers

| Field | Value |
| --- | --- |
| Network | Stellar Testnet (Test SDF Network ; September 2015) |
| Source revision | d590b36 |
| Verified Testnet code WASM hash | 2dcfb4c3ed77863269a347308156021de08427f5e6aa77ba15a08d9476c03f77 |
| WASM upload transaction | Stellar Expert Testnet link |
| Contract ID | CBQSPLAPABKXKNKLG7DZKWFRAPD5UEUCIGEM3JJ5OX5PGNJNDVZZYNMB |
| Single deploy-and-initialize transaction | 1db90c4a30856b46a2815ec5911c59acd7e4c255e22ac27fada045bb086fa5cd |

The upload verifies a Testnet ContractCode entry, not a deployed escrow instance.

## Scope limits and gaps

Testnet only; no Mainnet deployment is claimed.

No third-party security audit is claimed.

The recorded Testnet evidence is limited to the documented temporary Testnet deployment and payout; it does not establish a production deployment.

Public immutable test record: Deliverable 2 regression evidence commit. It records the repeatable contract, web, and integration checks; the five-winner live result is independently verifiable through the Testnet transaction and contract identifiers above.